## Slide 1: Weekly Update on EquiTorch
Alex, Jens
SS2025
Date

## Slide 2: Status Project Plan
Work on increasingly complex architectures:
  MLP
  CNN
  RNN
  More Complex ones (Transformer, LSTM, …)
Core concepts Pytorch vs equinox:
  static vs dynamic differentiation-graph
  Pytorch params vs JAX pytree
  Tensor operations vs automatic vectorisation
  …

## Slide 3: Progress Since Last Meeting
Statistics (mandatory) since last meeting
  #Commits
  #LOC added, #LOC changed
  Docs, manuals etc. – new or changed (approx.)
Overview focus areas
  Implementation of example Equinox network
  Identify core concepts of Equinox/JAX that differ from pytorch
For each focus area:
  Setup project (general directory structure, .gitignore, …)
  Equinox network:
    Network module
    Training loop
    Visualisation
  Summary comparison on automated differentiation

## Slide 4: Next Goals
New or updated focus areas - overview
Parsing:
  Generate AST for pytorch & equinox implementations of MLP
  Compare differences
  Start with a simple transpiler for the „happy case“ MLP.
  (Find out what exactly the happy case is.)

## Slide 5: Other Topics
Pytorch fundamentally works based on runtime information
jax/equinox differentiates between static and dynamic information
Without access to runtime information transpilation might be inherently ambigue
Maybe translation can do „runtime-probing“?
Maybe we can find a templating-like solution for some cases?
Both are long shots, lets do basics first.