## Slide 1: Weekly Update on EquiTorch
Alex, Jens
SS2025
05.05.2025

## Slide 2: Status Project Plan
Work on increasingly complex architectures:
  MLP
  CNN
  RNN
  More Complex ones (Transformer, LSTM, …)
Parsing
  Core concepts
  AST structure
  First Parser
  Elaborate on difficult cases
  Iterate on more complex architecture
Core concepts Pytorch vs equinox:
  Forward computation graph
    Ast based
    Runtime ‚probing‘
  Build Library for direct translations of equivalent modules

## Slide 3: Progress Since Last Meeting
Statistics (mandatory) since last meeting
  #Commits: 31
  #LOC added: ~ 650
  Docs, manuals: -
Overview focus areas
  Setup Project structure, GitHub actions, linter, …
  Implementation of a first parser
For each focus area:
  Project Setup:
    uv for dependency and general project management (project.toml)
    Pytest for tests
    GitHub actions to execute tests on PRs
  First Parser:
    Identify layer / parameter assignments in __init__(…) from AST
    Translate fundamental layers
    Parse forward computation
    Translate forward computation in accordance with existing layers (Still buggy)

## Slide 4: Next Goals
New or updated focus areas - overview
  Merge existing code into project structure
  Improve forward parsing
  Expand Translation Library
Parsing:
  More difficult cases are (so far):
    Expressions in arguments
    Custom modules

## Slide 5: Other Topics
Whats a good way to combine:
  Information from __init__ parsing,
  Control flow graph of forward pass,
  AST,
To obtain stable forward pass translation.